This document was originally written on 18 April 2007.

The issues present at that time were:

# TRIGOLD

# Support 0870 241 5465 Option 1

# Status:

# Here updating means the downloaded data from the internet.

# It is working on Debi’s PC, but so far unable to update to get the updating facility working. The created data is being saved on the server and therefore being backed up.

# On Howard’s PC it is fully functional, but is saving all created files to Glazier and is therefore neither sharable or being backed up. It could be organized to be fully shareable with Debi’s work but anything previously created on Howard’s machine would not be available to use.

# On Helen’s PC updating is not possible either, but otherwise usable saving created files to Southampton and therefore neither sharable or being backed up.

# On Sandra’s PC the product has not been used.

# The Plan:

# To determine how important/vital historical data is on Howard’s and Helen’s PC so that the server data populated from Debi’s work will become a master copy that everyone works from and to.  A solution to the updating problem is required where it is not working; achieved only on Howard’s PC but have yet to replicate that success elsewhere [so far].

# A quick fix is to go into Administrator mode just to download the updates.  The program MUST NOT be run under that Userid.

# Trigold claim that end user agreements require the software to be run under Administrator mode [A most unsatisfactory situation which would have to be resolved anyway for Vista Users].

# Some discussion of the best way forward is necessary with Howard.

Halifax Intermediaries

Support 08456080038  Contacts Lee and Tas.

# Status:

From the CD it is possible to reload a networking version, but removal of the old software needs guidance from support as it is very tricky to do.  Have only carried out that task on Deb’s machine.  Previously all created data was stored on the local c:\ drive.

Each user has an MDB database containing records for TMB, BOS and Halifax. These are called HxTMBAppData.mdb, HxBOSAppData.mdb and HxAppData.mdb files. Looking at the overall picture we have these totals:

| user | bos | tmb | halifx |  | TOTALS |
| --- | --- | --- | --- | --- | --- |
| helen | 2 | 0 | 12 |  | 14 |
| debi | 69 | 4 | 141 |  | 214 |
| sandra | 22 | 0 | 139 |  | 161 |
| TOTALS | 93 | 4 | 292 |  | 389 |

Debi’s database files are on the server and the system is useable from her PC.

# The Plan:

To merge the records so that all previously created work is available requires the database files to be merged.  Unfortunately, the merging of the database files requires the use of Access95 which is difficult to find. Intermediaries won’t do the task for me citing the Data Protection Act!

I think I have tracked down a copy of Access95 and will therefore probably be able to merge the records.

Any further activity by other users of this software will negate the efforts of attempting a merge and therefore if required should only use the working software on Debi’s PC.

Northern Rock Online

# Status:

Anything created from this software package is saved in C:\Program Files\Northern Rock Online\Storage and this folder must be carefully put to one side if the program is reloaded.

I have downloaded the latest version from the Internet, reloaded it onto Deb’s PC and restored the Storage folder.  It is another program that is designed to work in Administrator mode.  The support help was – of no help to issues raised.

# The Plan:

Not spent a lot of time on this one but feel that alteration of permissions might get this program working but I have a gut feeling it could be some time before a solution is found.  The only quick fix available is to log onto your old Userid on the local machine.

Ikon/INVU

Printer Details: AF 2022 4PSCD102

Phil Britian: 07802 560756

Support Desk: 08705 202040 [Ticket number for Fax issues: 2482719]

Fax Hardware Engineer: 07795304315

Fax Software Engineer: Call waited

Fax Training: Ingrid Foan: 01753 771000 or 07802 560358 ifoan@ikon.com

Representative: Marina Lazaris: 07957574848 or 0208 763 2937

# Status:

The INVU system continues to function by connection to Newcastle.  It is up to INVU to move everything over to Manchester.

On the LAN FAX side of things, it has taken several days to configure the product fit for even the most basic of functions. The standalone FAX facility was not intuitive to use and so an IKON trainer had to be called in to explain how to get the best out of the facility.

The LAN FAX system causes any PC to crash although it did work for a short while after installation by the IKON software engineer on Debi’s PC.

Apart from the isolated case of the trainer appearing within a few hours, every other support call has taken days just to get the ball running.  Solutions to problems are very thin on the ground.

It was a great pity that we did not have the confidence to add the fax facility to the server as it is reckoned that better support to resolve problems would have been available.

# The Plan:

I am advised that the problem is caused by Microsoft’s Automatic Updates which is overwriting a Hot Fix Patch that has been applied. Apparently, it is up to me to resolve this issue which I am not very happy about because IKON guaranteed the facility would work. Clearly it doesn’t – well not for the moment. Most, if not all, of installation tasks were expected to be carried out by IKON.  A call for assistance has gone unanswered due to urgent pressures on the software engineer – clearly we don’t matter.

The product does not use the Microsoft Outlook Address Book and so has had to be exported as a CSV file and then reconstituted to be acceptable for import into the LAN FAX address book. Even in that format it is not suitable to populate the printers address book, with the requirement to manually load each contact, although it can be done via the web browser.

While incoming faxes are being re-routed to an email address efficiently, no suitable software was provided to read the electronic copy of the fax. This is normally provided with even the cheapest of FAX machines with networking facilities. The only suitable software that we could locate on the internet doesn’t have editing facilities of the electronic image so it can be tidied up prior to printing or more commonly by onward transmission by email.  The INVU system does have editing facilities for scans and that software would be ideal for the LAN FAX facility.

This is going to be a long haul which has thrown up unexpected costs from IKON.